**Weekly Report**

**28/10/2022 – 2/11/2022**

Group ID: **08**

Project Name: Ebook4U

Prepared by: **Vu Hoang Phuc**

Team members:

20120352 - **Vu Hoang Phuc** *Project manager*   
20120370 – **Trieu Quoc Thai** *Developer*   
20120373 – **Le Truong Kinh Thanh** *Tester*   
20120376 – **Tran Van That** *Business Analyst*

20120471 – **Truong Van Hao** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Write Vision Document | 2/11/2022 | All members | 100% |
| 2 | Reserch UI Design for product | 2/11/2022 | TQThai, TVHao | 100% |
| 3 | Assign the specific work to the team member( Front-end or back end | 2/11/2022 | VHPhuc | 100% |
| 4 | Meeting 3 finish sprint 1 | 2/11/2022 | VHPhuc | 100% |
| 5 | Write Vision Document | 2/11/2022 | All members | 100% |
| 6 | Write weekly report | 2/11/2022 | VHPhuc | 100% |

# Issues and impacts:

We have no issuse in this week.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Revised project plan | 9/11/2022 | All members |
| 2 | Revised vision document | 9/11/2022 | All members |
| 3 | Write case document | 9/11/2022 | All members |
| 4 | Write test plan | 9/11/2022 | All members |
| 5 | Design simple UI | 9/11/2022 | LTKThanh, TQThai |
| 6 | Search about database | 9/11/2022 | VHPhuc. TVThat.  TVHao |