**Weekly Report**

**10/11/2022 – 16/11/2022**

Group ID: **08**

Project Name: Ebook4U

Prepared by: **Vu Hoang Phuc**

Team members:

20120352 - **Vu Hoang Phuc** *Project manager*   
20120370 – **Trieu Quoc Thai** *Developer*   
20120373 – **Le Truong Kinh Thanh** *Tester*   
20120376 – **Tran Van That** *Business Analyst*

20120471 – **Truong Van Hao** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Revised project plan | 15/11/2022 | All members | 100% |
| 2 | Revised vision document | 15/11/2022 | All members | 100% |
| 3 | Write case document | 15/11/2022 | All members | 100% |
| 4 | Search about database | 16/11/2022 | VHPhuc. TVThat.  TVHao | 100% |
| 5 | Create the web’s home page | 16/11/2022 | TQThai | 100% |
| 6 | Create the user’s profile page | 16/11/2022 | LTKThanh | 100% |
| 5 | Meeting 4 finish sprint 2 | 15/11/2022 | VHPhuc | 100% |
| 6 | Write weekly report | 16/11/2022 | VHPhuc | 100% |

# Issues and impacts:

We have no issuse in this week.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Write design document | 23/11/2022 | All members |
| 2 | Create database for this product | 30/11/2022 | VHPhuc. TVThat.  TVHao |
| 3 | Finish main page (front end) of the product | 23/11/2022 | TQThai,  LTKThanh |