**Weekly Report**

**24/11/2022 – 30/11/2022**

Group ID: **08**

Project Name: Ebook4U

Prepared by: **Vu Hoang Phuc**

Team members:

20120352 - **Vu Hoang Phuc** *Project manager*   
20120370 – **Trieu Quoc Thai** *Developer*   
20120373 – **Le Truong Kinh Thanh** *Tester*   
20120376 – **Tran Van That** *Business Analyst*

20120471 – **Truong Van Hao** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Revised Use-Case Specification | 30/11/2022 | All members | 100% |
| 2 | Write Software Architecture Document | 30/11/2022 | All members | 100% |
| 3 | Finish User Profile (front end) of the product | 30/11/2022 | TQThai,  LTKThanh | 100% |
| 4 | Organize database for user accounts | 30/11/2022 | VHPhuc. TVThat.  TVHao | 100% |
| 5 | Meetting 5 | 24/11/2022 | VHPhuc | 100% |
| 6 | Write Weekly Report | 30/11/2022 | VHPhuc | 100% |
| 7 | Meeting 6 finish Sprint 3 | 30/11/2022 | VHPhuc | 100% |

# Issues and impacts:

- VHPhuc moves to front-end.

- Impacts : He has to learn ReactJS promtly.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Revised Software Architecture Document | 6/12/2022 | All members |
| 2 | Finish UI prototype | 6/12/2022 | All members |
| 3 | User Profile (front end) | 6/12/2022 | TQThai,  LTKThanh |
| 4 | Login, Sign up(front end) | 6/12/2022 | TQThai,  LTKThanh,  VHPhuc |
| 5 | Write API for book data | 6/12/2022 | TVHao,  TVThat |