**Weekly Report**

**31/11/2022 – 6/11/2022**

Group ID: **08**

Project Name: Ebook4U

Prepared by: **Vu Hoang Phuc**

Team members:

20120352 - **Vu Hoang Phuc** *Project manager*   
20120370 – **Trieu Quoc Thai** *Developer*   
20120373 – **Le Truong Kinh Thanh** *Tester*   
20120376 – **Tran Van That** *Business Analyst*

20120471 – **Truong Van Hao** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Revised Software Architecture Document | 6/12/2022 | All members | 100% |
| 2 | User Profile (front end) | 6/12/2022 | TQThai,  LTKThanh | 100% |
| 3 | Finish User Profile (front end) of the product | 6/12/2022 | TQThai,  LTKThanh | 100% |
| 4 | Login, Sign up(front end) | 6/12/2022 | TQThai,  LTKThanh,  VHPhuc | 100% |
| 5 | Finish UI Design for Reader | 6/12/2022 | VHPhuc | 100% |
| 6 | Back end: AuthController, User Controller(Profile), Country Controller, ImageController | 6/12/2022 | TVHao,  TVThat | 100% |

# Issues and impacts:

We have no issuse in this week.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Meeting 7 | 12/12/2022 | VHPhuc |
| 2 | Finish UI prototype | 14/12/2022 | VHPhuc |
| 3 | Front end: User Management | 14/12/2022 | TQThai |
| 4 | Front end: Book Management | 14/12/2022 | LTKThanh |
| 5 | Back end: Book Controller, ChapterController, CategoryController | 14/12/2022 | TVHao |
| 6 | Back end: ChatController,CommenrtController | 14/12/2022 | TVThat |