**Weekly Report**

**15/12/2022 – 21/12/2022**

Group ID: **08**

Project Name: Ebook4U

Prepared by: **Vu Hoang Phuc**

Team members:

20120352 - **Vu Hoang Phuc** *Project manager*   
20120370 – **Trieu Quoc Thai** *Developer*   
20120373 – **Le Truong Kinh Thanh** *Tester*   
20120376 – **Tran Van That** *Business Analyst*

20120471 – **Truong Van Hao** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Meeting 7 | 12/12/2022 | VHPhuc | 100% |
| 2 | Finish UI prototype | 14/12/2022 | VHPhuc | 100% |
| 3 | Front end: User Management | 14/12/2022 | TQThai | 100% |
| 4 | Front end: Book Management | 14/12/2022 | LTKThanh | 100% |
| 5 | Back end: Book Controller, ChapterController, CategoryController | 14/12/2022 | TVHao | 100% |
| 6 | Back end: ChatController,CommenrtController | 14/12/2022 | TVThat | 100% |

# Issues and impacts:

We have no issuse in this week.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Finish backend | 21/12/2022 | TVHao,  TVThat |
| 2 | Front end: Update home page | 21/12/2022 | VHPhuc,  TQThai,  LTKT |
| 3 | Front end: Add, Delete User | 21/12/2022 | TQThai |
| 4 | Front end: Add, Update, Delete Book | 21/12/2022 | LTKThanh |
| 5 | Write test plan Version 1.0 | 21/12/2022 | All members |