**Weekly Report**

**6/1/2023 – 11/1/2023**

Group ID: **08**

Project Name: Ebook4U

Prepared by: **Vu Hoang Phuc**

Team members:

20120352 - **Vu Hoang Phuc** *Project manager*   
20120370 – **Trieu Quoc Thai** *Developer*   
20120373 – **Le Truong Kinh Thanh** *Tester*   
20120376 – **Tran Van That** *Business Analyst*

20120471 – **Truong Van Hao** *Developer*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Finish Front-end | 29/12/2022 | VHPhuc,  TQThai,  LTKThanh | 100% |
| 2 | Deploy website | 30/12/2022 | VHPhuc,  TQThai,  LTKThanh | 100% |
| 3 | Unit Testing | 30/12/2022 | VHPhuc,  TQThai,  LTKThanh | 100% |
| 4 | Write and execute test-case for functions: Login, Register, Forgetpassword, Delete Book, Comment | 31/12/2022 | TVHao | 100% |
| 5 | Write and execute test-case for functions: Create Book, Create Chapter, Edit Book, Read, Search Book | 31/12/2022 | TVThat | 100% |
| 6 | Write test report | 31/12/2022 | TVThat,  TVHao | 100% |
| 7 | Repair defect reported by tester | 3/1/2023 | VHPhuc,  TQThai,  LTKThanh | 100% |
| 8 | Meeting 8 finish sprint 5 | 5/1/2023 | All members | 100% |

# Issues and impacts:

We have no issuse in this week.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Do Automated testing for functions: Create book, chapter, edit book | 9/1/2023 | TVThat |
| 2 | Do Automated testing for functions: Delete book, Search | 9/1/2023 | VHPhuc |
| 3 | Do Automated testing for functions: Login | 9/1/2023 | TQThai |
| 4 | Do Automated testing for functions: Register | 9/1/2023 | LTKThanh |
| 5 | Do Automated testing for functions: ForgetPass, Comment | 9/1/2023 | TVHao |
| 6 | Make slides for application presentation | 10/1/2023 | VHPhuc |